Name:

Keep notes on the tasks you worked on for Project 5. This worksheet will be used to assess your teamwork and individual contributions to the project. It will be used to help give credit for tasks for which there may not be direct evidence in the code, for example, helping others, research, troubleshooting.

Rename this file so your own name is in the file name.

Each team member should keep their own document in their team’s GitHub repository. Create a directory for everyone’s documents.

Make notes for each week.

|  |
| --- |
| **Week beginning Monday November 9th**  **AS A GROUP:** Initial project planning, filled out group project worksheet, discussed time frames and set goals. Assigned issues starting with priority issues. Merged branch time-tracking to master that includes this time-tracking document. Checked in via slack.  **INDIVIDUAL:** installed program locally and installed requirements, set up venv, started working on Issue 5, user can add a photo into a note. |
| **Week beginning Monday November 16th**  **AS A GROUP:** worked collaboratively on our data source and worked on issues related to getting the site to retrieve data for artists and venues.  **INDIVIDUAL:** Worked on Issue 5. API data work was merged into master. I merged the code locally and into my branch. Began testing Issue 5 code with real data. |
| **Week beginning Monday November 23rd**  **AS A GROUP:** personal Issue regarding real data from API not populating in the site on my system, resolved. In class, we collectively reviewed a pull request for “add goodbye message for when user logs out”  **INDIVIDUAL:** assigned myself another issue “a page with shows that have the most notes or are considered the *best*” created branch and started issue. |
| **Week beginning Monday November 30th**  **AS A GROUP:** reviewed status of project to verify the group is on track. Reassigned issues due to time constraints, reviewed pull requests as a group in class. scheduled time for deployment. Made plans for user testing.  **INDIVIDUAL:** Wrote tests for issue 5 “user can upload a photo”, worked on issue 14 “page that shows the best shows” |
| **Week beginning Monday December 7th**  **AS A GROUP:** Reviewed pull requests, reassigned issues, cleaned issues that are completed and pull requests that are no longer relevant. planned user testing questions, discussed remaining tasks and documentation, discussed presentation plan.  **INDIVIDUAL:** “issue5 – user can upload photo” was approved and merged into master branch. “issue14 - a page that displays the best shows” is finished and all tests are passing. Reviewed and approved pull request for note\_tests and repair\_broken\_imageupload\_tests. Got a volunteer to act as a “user” to do User Testing with the site, wrote down their feedback & suggested improvements and provided it to the team. SEE BELOW. |
| **Week beginning Monday December 14th** |

**User Testing Feedback – 12/8/2020**

1. Description/summary/Intro of what the purpose of the site is

2. Could use more information about a venue when clicking on the venue,

maybe venue address, picture of venue, ect

3. Artist Tab: User is unsure of how this information is related to the

venue information or what it is for

4. Notes Tab: does not clearly indicate to the user how to create a note

5. When creating an account, list password requirements

6. When clicking add bio button, there is no confirmation or redirection

for the user. Text stays in the text box, could display text in a user bio

section?

7. Link to add a note should be clearly visible to the user, can only add a

note when clicking on an artist and then is redirected a few more times

before taken to the note creation page.

8. “forgot my password” feature

9. Should add the ability to add a note when in the notes tab, currently

user can only add a note when a note has already been created.

10. Notes should be labeled as something other than notes, maybe

“reviews” since the note is a review of a show